ICE TASK 6

---
Submission Requirements
Submission Requirements
- Hand in your submission as a PDF document.
- If there is a practical component to this activity be show your working out of the solution via specification document and screenshots

---
Question 1
Question 1
- 1. Explain the purpose of resource levelling
- 2. Explain what resource constrained planning is
- 3. Explain the purpose of a resource requirements plan

---
Question 2
Question 2
- 1. Discuss 3 ways to identify potential risks in a project
- 2. How would you go about assessing risk in a project?
- 3. what is the purpose of a Risk assessment matrix?
- 4. List the 7 categories of risk and give one example for each