ICE TASK 7

---
Submission Requirements
Submission Requirements
- Hand in your submission as a PDF document
- If there is a practical component to this activity be show your working out of the solution via specification document and screenshots

---
Submission Requirements
- Hand in your submission as a PDF document
- If there is a practical component to this activity be show your working out of the solution via specification document and screenshots

---
Question 1
Question 1
Create a WBS for a fictional software development project that has the following criteria (you can use your XBCAD project as an example):
  - 3 levels
  - At least 5 deliverables
  - At least 3 work packages per deliverable
  - At least 2 sub tasks per work package
  - Show the resources assigned to your project
  - Give the project a deadline in days (even if the project spans 4 months)

---
Question 2
Question 2
Create a Network Diagram from your WBS and include the following:
  - Estimated duration for each activity
  - Calculate the Earliest start & Finish times for each activity
  - Calculate the Latest start & Finish times for each activity
  - Calculate the Total slack for the project
  - Show the critical Path for your project
  - You may show the activity list